Meeting Agenda

  Date: 2015-05-11

  Facilitator: Tobias Hallberg

  Participants: Neda Farhand, Tobias Hallberg, Daniel Johansson, Erik Öhrn

1. Objectives (5 min). Resolve any issues preventing the team to
  continue.

- We have no problems at the moment.

2. Reports (15 min) from previous meeting

- Erik has written on ”his” part of the RAD and started with unit testing.
- Neda has worked on the movement for the zombies.
- Tobias fixed the diagonal speed bug for book and player. Has also made a simple main menu screen.
- Daniel worked on the bug for diagonal player movement that makes the game crash.

3. Discussion items (35 min)

- We need some kind of level management.
- We need a recourse manager to fetch resources.

4. Outcomes and assignments (5 min)

- Erik will start on level management (and create a few test level). He will also take a look at zombie spawning.
- Neda is still working on the zombie movements and the health and attack systems.
- Tobias will start with the recourse management. Will also start working with the save function.
- Daniel will continue working on the bug and the aiming system.

5. Wrap up

- The next meeting will be held on Wednesday 13:00 in M1215B.