Meeting protocol – meeting number 3

  Date: 2015-04-01

  Facilitator: Tobias Hallberg

  Participants: Neda Farhand, Tobias Hallberg, Daniel Johansson, Erik Öhrn.

1. Objectives. Resolve any issues preventing the team to continue.
None at the moment.
2. Reports from previous meeting
This meeting was supposed to be held yesterday but was moved to today.
Neda has finished Use Cases and the creature interface. Erik has started looking into the grid containing the game world. Daniel has learnt more about GIT and started working with part 2.3 of the RAD. Tobias created new project structure.
3. Discussion items
We will have to create a shortest-path algorithm to lead the zombie to the player, Erik already has an idea how to make it. We’ve also got an idea of a dark level which you need a flash light to finish. We need to look into how to convert tiles to actual objects in game. Decided some of the classes that we will need.
4. Outcomes and assignments
Erik: Collision detection, shortest path (when zombies attack player)
Neda: Continues on Player-, CreatureInterface- and Zombie classes.
Daniel: Starts working with Projectiles (throwing books) , hit points (book hits zombie)
Tobias: Input Controller.
5. Wrap up
No unresolved issues. Next meeting is tomorrow, 2015-04-02 13:15.