Meeting Agenda

  Date: 2015-04-23

  Facilitator: Erik Öhrn

  Participants: Neda Farhand, Tobias Hallberg, Daniel Johansson, Erik Öhrn

1. Objectives (5 min). Resolve any issues preventing the team to
  continue.

Book collision detection crashes the game. After a quick discussion this has now been resolved.

2. Reports (15 min) from previous meeting

  - Erik has implemented the collision detection between books, zombies, obstacles and the player, including that the player extends Entity (see below).
  - Tobias has created an Entity class which combines properties from both Box2d body and Sprite.
  - Daniel has made the book throwable, where its speed is dependent on the player’s speed.

3. Discussion items (35 min)

  - We need to work on the RAD as well as documenting the code using Javadoc. The zombie should be able to move around. When this works the path finding should be implemented.

The collision for the book is a bit strange at the moment, it treats the player and a zombie as the same which means the book cannot be picked up.

The player should be able to move diagonally.

We should use several different screens instead of using the main class for everything.

The HUD would be nice to start implementing.

4. Outcomes and assignments (5 min)

  - Tobias will make the player move diagonally as well as start on the HUD.
  - Erik will handle the book collision.
  - Neda will continue working on the creatures and their properties and data including making the zombie moveable.
  - Daniel will work on the game screens.

Everyone will work on their Javadoc.

5. Wrap up

  - There are no unresolved issues.

  - The next meeting will be held 2015-04-28 at 13:15.