Meeting Agenda

  Date: 2015-05-25

  Facilitator: Erik Öhrn

  Participants: Neda Farhand, Tobias Hallberg, Daniel Johansson, Erik Öhrn

1. Objectives (5 min). Resolve any issues preventing the team to
  continue.

- We have a bug where move function for zombies won’t work. Tobias and Neda are experiencing a strange flashlight bug where a white rectangle is drawn on the screen.

2. Reports (15 min) from previous meeting

- Neda has looked into the move function in ZombieController. She has switched the test zombie for a basic zombie in the test map.
- Erik has assisted Neda with the move function and path finding. He has refactored a lot of classes to make it look more like MVC. He has furthermore assisted Daniel creating the flashlight. Erik has also reworked the collision grid and navigation mesh for books and zombies and merged them into one short matrix.
- Daniel has worked on the flashlight, both creating and testing it.
- Tobias has created an Animator and different sprites for the player and the zombies. He has also created buttons for quick settings.

3. Discussion items (35 min)

- We need to refactor more, to make it more like MVC.
- Making the zombies move and attack is top priority.
- Flashlight needs to have more parameters.
- The menu won’t work together with the flashlight.
- Documentation needs to be updated.
- A player controller should be implemented.
- Different zombies should be able to spawn.
- We should perhaps also create player enums.
- There’s a bug where the ammunition count goes up too much when picking up multiple books.

4. Outcomes and assignments (5 min)

- Neda will update the use cases. She will work on attack and spawn methods in ZombieController as well as uploading more levels.
- Erik will help Neda with the zombie movement and spawning. He will also create tile maps for the new levels.
- Daniel will complete the flashlight class.
- Tobias will help Daniel with flashlight/pause menu bug fixing. He will also remake the entity bodies more fit to the sprites. He will furthermore work on documentation.

5. Wrap up
- The book bug is low priority and will have to wait.
- The next meeting will be held on Thursday the 28th of May at 10:30 in F4058.