Meeting Agenda

  Date: 2015-05-05

  Facilitator: Neda Farhand

  Participants: Neda Farhand, Tobias Hallberg, Daniel Johansson, Erik Öhrn

1. Objectives (5 min). Resolve any issues preventing the team to
  continue.

- At the time being there is a bug in the threads, making it impossible to change properties while simulation is running. Threads seem to have trouble communicating.
- A lot of memory is being consumed; there is a need to investigate whether the books are causing this, or whether there is a memory leak.

2. Reports (15 min) from previous meeting

  - Erik has continued writing on SDD, refactored adapter classes, begun implementing path finding and written javadoc.
- Tobias has written on SDD.
- Neda has written entire first chapter of RAD as well as written titles according to table of contents for remaining chapters.

3. Discussion items (35 min)

 - Current RAD and SDD are not on git, but on drive; they will be moved into the correct folder in git after this meeting.
- Sprite isn’t being scaled correctly; it is not a priority, but it would be preferable to fix this in favour of the gaming experience.
- Making the zombie move is a priority this week.
- At the moment, friction is extremely low against the surface area; it would enhance the experience as well as achieve the desired functionality if this was taken care of.

4. Outcomes and assignments (5 min)

 - Neda will focus on making the zombie move, as well as continue working on RAD.
 - Erik will focus on the physics simulation, as well as working on path finding.
 - Tobias will make the books disappear after a certain amount of time when thrown, as well as continue working on SDD.
 - Daniel will look into bugs, as well as finishing UML for the RAD.

5. Wrap up

 - The reason as to why the application spontaneously crashes on occasion is still unknown and needs further investigation.

- The next meeting will be held on Thursday 7th of May in KG32, 3149 in the Chem. building.