Meeting Agenda

  Date: 02/4-2015

  Facilitator: Daniel Johansson

  Participants: Neda Farhand, Tobias Hallberg, Daniel Johansson, Erik Öhrn

1. Objectives.
We have no problems.

2. Reports (15 min) from previous meeting.
Erik has made a functional path finding function. Tobias has made an input controller.

3. Discussion items (35 min)
We should make a sequence map for a use case. How will the zombies move in the right direction? We can use the point that the function returns to move the zombie.
4. Outcomes and assignments (5 min)
Neda will write the remaining use cases.
Neda and Tobias will work together on creature movement.
Tobias will have main responsibility for making sure the zombies follow the right path.
All members will work on unfinished assignments from the last meeting.

5. Wrap up
All members will work on assignments.
Next meeting will be on Tuesday 20/4-2015 in Linsen.