Meeting protocol – meeting number 2

  Date: 2015-03-27

  Facilitator: Erik Öhrn

  Participants: Neda Farhand, Tobias Hallberg, Daniel Johansson, Erik Öhrn.

1. Objectives. Resolve any issues preventing the team to continue.
None at the moment.
2. Reports from previous meeting
Since our last meeting was yesterday not much has changed. The draft of section 1 of the RAD has been completed, though. Also we’ve discovered that we can use Gradle instead of Maven, so the libGDX-Maven integration is no longer an issue. The other objectives have not been completed.
3. Discussion items
Since we now don’t have any troubles with the project structure, due to the change from Maven to Gradle, we can start working on the classes themselves.
We’ve decided that the game should be resizable, where all items become larger or smaller when the window is resized (as opposed to the game view changing size).
4. Outcomes and assignments
Neda will continue on the use cases. She will also create the creature interface.
Erik will start on implementing the grid containing the game world.
Daniel will continue on part 2.3 of the RAD, but has to wait for Neda to complete the use cases. He will also make himself more familiar with git.
Tobias will create a new project structure which uses libGDX, Gradle and implements the pattern Model-View-Controller.
All team members will look in to how libGDX works.
All the above assignments are to be completed by the next meeting.
5. Wrap up
There are no unresolved issues.
The next meeting will be held on Tuesday 2015-03-31 13:15 in M1213B.