Meeting Agenda

  Date: 2015-05-07

  Facilitator: Erik Öhrn

  Participants: Neda Farhand, Tobias Hallberg, Daniel Johansson, Erik Öhrn

1. Objectives (5 min). Resolve any issues preventing the team to
  continue.

A NullPointerException sometimes thrown when a book is picked up and the body has been destroyed.

2. Reports (15 min) from previous meeting

  - Erik has fixed so that the maps now can be .png files. Also friction for books, the player and zombies has been implemented, as well as the path finding from the zombies to the player (which is for now outputted in the console). He has furthermore continued working on the report.
- Neda has modified the zombie and path finding classes in order to make the zombie move towards the player. She has also started on the different move methods.
- Tobias has made the books disappear after a set number of seconds in order to decrease computational load, as well as written on the SDD.
- Daniel has worked on fixing the crash bug.

3. Discussion items (35 min)

- The player should be able to hide, it’s not top priority but should be implemented in the future. The same goes for different sound effects.
- Statistics, such as kill count, should be shown.
- The zombie is killed even if it’s hit by a non-moving book. A health system should be implemented based on the book’s speed.
- We need to look at unit testing.
- The player and books move too quickly diagonally.
- The renderer should check if all entities should be rendered or not, not just the books.
- Multiple levels should be implemented.
- A secondary layer for player obstacles only should be implemented.

4. Outcomes and assignments (5 min)

 - Neda will continue on the zombie movement and start on the health and attack systems.
 - Erik will focus on documenting and writing on the RAD.
 - Tobias will fix the diagonal speed and start on a menu screen.
 - Daniel will continue on the bug fixes, as well as finishing chapter 2.3 for the RAD. He will also start looking into the aiming system.
- All will work on the report for tomorrow.

5. Wrap up

- The bug remains but will be fixed. This is top priority.
- All participants will continue on their assignments.
- The items not assigned will be assigned in the future since they are not of the highest priority.
- The next meeting will be held on Monday 10:00 in M1212B.