Meeting Agenda

  Date: 13/05 - 2015

  Facilitator: Daniel Johansson

  Participants: Neda Farhand, Tobias Hallberg, Daniel Johansson, Erik Öhrn

1. Objectives (5 min). Resolve any issues preventing the team to
  continue.

Bug when the player returns to the first world. The plan is to remove the body everytime you enter a new world.

2. Reports (15 min) from previous meeting

Erik has added a way to move between worlds. He changed the way the worlds save to a better way. He also added test collision things.

Tobias made a resource manager that manages the assets. He also made a way for the game to save.

Daniel added an aiming system.

Neda made a spawn method for both the player and zombies. She also started implementing potions.

3. Discussion items (35 min)

The reason why the books spawns behind walls is that the books spawn ahead of the player. A way to fix this is to check if it is okey to spawn a book.

It is a good idea to put tiledMaps in the resource manager.

The method that gets called when the zombie gets hit by a book is knockout. It should decrease the health of the zombie instead.

What is the difference between room and level?

4. Outcomes and assignments (5 min)

Neda will continue on health, spawn, potions and zombie movement.

Tobias will add tiledmap to the resource manager. Better save function. Make the main menu better.

Daniel will work on making a flashlight. He will also add a mouse aiming system.

Erik will work on book and mapcontroller.

5. Wrap up
Next meeting will held at Monday 18/05 – 2015 12:30 M1205.