Meeting Agenda

  Date: 2015-04-28

  Facilitator: Tobias Hallberg

  Participants: Neda Farhand, Tobias Hallberg, Daniel Johansson, Erik Öhrn

1. Objectives (5 min). Resolve any issues preventing the team to
  continue.

- Enetity need a setBody method. All entities cannot use the same type of body.

2. Reports (15 min) from previous meeting

- Erik: Book can be picked up by player, and collides with walls.
- Neda: Worked on Player and Zombie. Will push changes later today.
- Daniel: Worked on GameScreen. Moved all functionality from ZombieWeek to GameScreen. Will push today.
- Tobias: Player moves diagonally. Created simple HUD.

3. Discussion items (35 min)

- Code is messy, needs to be indented.
- Player and books moves to fast diagonally. Will be solved with Pythagoras theorem.
- We need a graphical representation for aiming.
- Flashlight will be hard to make without Box2DLights. We might be able to solve it making the screen dark, letting the light of the flashlight be represented by a triangle (where the map is visible).
- Book needs to be spawned in front of player, depending on the player direction.
- When player stops after moving diagonally it doesn’t keep its direction.

4. Outcomes and assignments (5 min)

- Erik will take a look at the SDD.
- Neda will keep on working with the RAD.
- Daniel will look into the Flashlight class.
- Tobias will make player keep its direction when it stops.

5. Wrap Up

  - There are no unresolved issues.
  - The next meeting will be held 2015-04-30 at 10:50.