Meeting Agenda

  Date: 2015-03-26

  Facilitator: Neda Farhand

  Participants: Neda Farhand, Tobias Hallberg, Daniel Johansson, Erik	Öhrn.

1. Objectives (5 min). Resolve any issues preventing the team to
  continue.

  - Seeing as the project is in the beginning stages no major issues	have yet to arise.

2. Reports (15 min) from previous meeting

  - We have not yet had any previous meetings.

3. Discussion items (35 min)

  - After this meeting we are to begin working on section 1 and 2.3 of	the RAD, which should be partially done by the end of the week.
- a directory/folder structure integrating Maven as well as libgdx	(selected game library) should be up and running by the end of the	week; preferably by our next meeting.
- A number of UCs (Use Cases) should be ready by the end of the week.

4. Outcomes and assignments (5 min)

  - It has been decided that all discussion items in 3) are to be	resolved	by the end of the week/their respective deadlines within	this week, and that each group member are to contribute by following	through with their mentioned tasks as listed below.

  - Neda: write first drafts of all UCs.
- Erik: write a first draft of section 1 of RAD.
- Daniel: write a first draft of section 2.3 of RAD.
- Tobias: create directory/folder structure.

5. Wrap up

  - There are no unresolved issues.

  - Our next meeting is to be held at 12:00 in room 3217, EDIT building.